Agentic Input Given

I have an architecture based on dbtCloud, Snowflake, Tableau, and AWS, utilizing a medallion data architecture with bronze, silver, and gold data layers. The raw data resides in Snowflake's raw layer and needs to move sequentially through bronze, silver, and gold layers. Reporting via Tableau Online will be from the gold layer.

Key details:

- Bronze layer: One-to-one data load.

- Silver layer: Includes data quality (DQ) checks.

- Gold layer: Includes transformations and dimensional data modeling (facts and dimensions).

- dbtCloud will serve as the pipeline tool to move data across layers.

- All code and documentation will be managed in GitHub.

- Reporting is in Tableau and deployed to Tableau cloud.

Based on this architecture, provide epics( data modelling, pipeline development and report development ) & user stories that can be assigned to architects, data modelers, data engineers, and report developers. Ensure the following:

1. Separate user stories for data modeling in bronze, silver, and gold layers.

2. Separate user stories for pipeline development for bronze, silver, gold dimensions, and gold facts.

3. Include user stories for pipeline orchestration.

4. Each user story should represent a minimum of 10 days of work.

The user stories will be loaded into Jira. Ensure clarity and specificity in the user stories.

Ensure below details are captured in the user story as in below example

**Title:** Model Silver Layer (Cleansed, Validated Data)

**Role:** Data Modeler

**Estimated Effort:** 10 days

**Description:** Appropriate description along with workflow name( in this case the workflow is  "DI_Snowflake_Data_Modeler_Silver_Layer_Z" ) to run.

**Required Inputs:**

- Access to raw tables in Snowflake

- Access to requirement document in GitHub.

- Access to Github repo for code and documentation

- All credentials and secrets will be stored in snowflake table and will be retrieved. Snowflake credentials

will be as passed as an input for every tool( tool->agent->workflow)

**Acceptance Criteria:**

- Silver layer models are created with DQ rules (valid dates, non-negative values, FK integrity).

- Data quality documentation is available in Github.

- Gold tables will be used for tableau reporting

Also note that when you are trying to link user stories( from below there would be 12) with workflow use this logic and get corresponding workflow names :

a. data modelling bronze section

1. Creates conceptual and constraints model based on requirement document provided.

2. Reads raw metadata and stores in GitHub.

3. Generates Bronze Logical, Physical, Mapping along with executing DDL bronze scripts in snowflake

b. data pipeline bronze section

4. Populates the Bronze tables via dbtcloud bronze job

c. data modelling silver section

5. Generates Silver Logical, Physical, Mapping along with executing DDL silver scripts in snowflake

6. Generates Data Quality checks (DQ) and Data mapping rules.

d. data pipeline silver section

7. Populates the Silver tables

e. data modelling gold section

8. Generates Gold Logical, Physical, along with executing DDL gold scripts in snowflake

9. Generates Data Quality checks (DQ) and Data mapping rules for Gold Dim tables

10. Generates Data Quality checks (DQ) and Data mapping rules for Gold Fact tables

f. data pipeline gold section

11. Populates the Gold Dim and Fact tables

g. tableau reporting

12. creating tableau workbooks

13. publishing tableau workbooks to cloud

As far as epics are concerned there would be one for "data modelling", "pipeline development, execution and orchestration"

and "report development and deployment".

Now with this info

1. give me first epics and user stories

2. Ensure user stories also retrieve the exact workflow name form the knowledge repo file loaded. The workflow name can

part of user story description saying " please run the follwoign workflow {workflow name} to execute user story "

Find below the reference file that has workflow name, order of exection and workflow description

"

Order of execution Workflow Name Workflow Functionality WorkflowID

## 📘 EPIC 1: Data Modeling

US-DM-01 — Bronze Conceptual & Constraints Modeling
 Role: Data Architect
 Effort: 10 days
 Workflow: "DI_SNOWFLAKE_CONCEPTUAL_&_CONSTRAINTS_Z"
 WorkflowID: "6905"
 ✅ Conceptual design and constraint models are created and published to GitHub.

US-DM-02 — Bronze Metadata Extraction to GitHub
 Role: Data Architect
 Effort: 10 days
 Workflow: "DI_SNOWFLAKE_GITHUB_METADATA_READER_WF_Z"
 WorkflowID: "7548"
 ✅ Extracts Snowflake raw metadata and stores it in GitHub for version control.

US-DM-03 — Bronze Logical, Physical, Mapping Model + DDL Execution
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_SNOWFLAKE_DATA_MODELER_BRONZE_Z"
 WorkflowID: "7551"
 ✅ Generates logical and physical models, executes Bronze DDL scripts, and documents schema.

US-DM-04 — Silver Logical & Physical Modeling + DDL
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_Snowflake_Data_Modeler_Silver_Layer_Z"
 WorkflowID: "6918"
 ✅ Builds conformed Silver structures in Snowflake aligned with business models.

US-DM-05 — Silver Data Quality Rules & Mapping
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_Snowflake_Data_Mapping_Silver_Layer_z"
 WorkflowID: "6907"
 ✅ Implements Silver layer DQ rules and mapping logic versioned through GitHub.

US-DM-06 — Gold Logical & Physical Modeling (Facts + Dimensions)
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_Snowflake_Data_Modeler_Gold_Layer_z"
 WorkflowID: "6919"
 ✅ Creates Gold schema DDLs for facts and dimensions following star schema principles.

US-DM-07 — Gold Dimensional Mapping & DQ
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_Snowflake_Dim_Data_Mapping_Gold_Layer_z"
 WorkflowID: "6911"
 ✅ Applies SCD and DQ rules for Gold dimension tables validated against Silver.

US-DM-08 — Gold Fact Mapping & DQ
 Role: Data Modeler
 Effort: 10 days
 Workflow: "DI_snowflake_fact_data_mapping_gold_layer_z"
 WorkflowID: "6981"
 ✅ Establishes and validates mapping and DQ rules for Gold fact tables with Silver.

## 📘 EPIC 2: Pipeline Development & Execution

US-PL-01 — Bronze Pipeline via dbtCloud
 Role: Data Engineer
 Effort: 10 days
 Workflow: "DI_DBT_SNOWFLAKE_BRONZE_PIPELINE_WF_V1_Z"
 WorkflowID: "7569"
 ✅ Automates Raw → Bronze ingestion through dbtCloud pipelines.

US-PL-02 — Silver Pipeline via dbtCloud
 Role: Data Engineer
 Effort: 10 days
 Workflow: "DI_DBT_SNOWFLAKE_SILVER_PIPELINE_WF_Z"
 WorkflowID: "7030"
 ✅ Automates Bronze → Silver data transformation using dbtCloud jobs.

US-PL-03 — Gold Dim & Fact Pipeline
 Role: Data Engineer
 Effort: 10 days
 Workflow: "DI_DBT_SNOWFLAKE_GOLD_PIPILINE_WF_Z"
 WorkflowID: "7739"
 ✅ Automates Silver → Gold data movement for dimensional and fact tables using dbtCloud.

## 📘 EPIC 3: Report Development & Deployment

US-RP-01 — Tableau Workbooks Development
 Role: Report Developer
 Effort: 10 days
 Workflow: "DI_TABLEAU_VISUAL_CREATOR_Z"
 WorkflowID: "7646"
 ✅ Generates Tableau workbooks based on requirement documents mapped to Gold layer.

US-RP-02 — Tableau Online Publish & Schedule
 Role: Report Developer
 Effort: 10 days
 Workflow: "DI_Tableau__Publisher__Z"
 WorkflowID: "7730"
 ✅ Publishes Tableau workbooks to Tableau Online with governed refresh schedules.

## ✅ Updated Workflow Coverage Table

| Layer Area | US ID | Workflow # | Workflow Name | WorkflowID |
| --- | --- | --- | --- | --- |
| Bronze Modeling | US-DM-01 | 1 | DI_SNOWFLAKE_CONCEPTUAL_&_CONSTRAINTS_Z | "6905" |
| Bronze Metadata | US-DM-02 | 2 | DI_SNOWFLAKE_GITHUB_METADATA_READER_WF_Z | "7548" |
| Bronze Modeling | US-DM-03 | 3 | DI_SNOWFLAKE_DATA_MODELER_BRONZE_Z | "7551" |
| Bronze Pipeline | US-PL-01 | 4 | DI_DBT_SNOWFLAKE_BRONZE_PIPELINE_WF_V1_Z | "7569" |
| Silver Modeling | US-DM-04 | 5 | DI_Snowflake_Data_Modeler_Silver_Layer_Z | "6918" |
| Silver DQ | US-DM-05 | 6 | DI_Snowflake_Data_Mapping_Silver_Layer_z | "6907" |
| Silver Pipeline | US-PL-02 | 7 | DI_DBT_SNOWFLAKE_SILVER_PIPELINE_WF_Z | "7030" |
| Gold Modeling | US-DM-06 | 8 | DI_Snowflake_Data_Modeler_Gold_Layer_z | "6919" |
| Gold Dim DQ | US-DM-07 | 9 | DI_Snowflake_Dim_Data_Mapping_Gold_Layer_z | "6911" |
| Gold Fact DQ | US-DM-08 | 10 | DI_snowflake_fact_data_mapping_gold_layer_z | "6981" |
| Gold Pipeline | US-PL-03 | 11 | DI_DBT_SNOWFLAKE_GOLD_PIPILINE_WF_Z | "7739" |
| Reporting Dev | US-RP-01 | 12 | DI_TABLEAU_VISUAL_CREATOR_Z | "7646" |
| Reporting Deploy | US-RP-02 | 13 | DI_Tableau__Publisher__Z | "7730" |

✅ 100% mapped to the provided workflow reference file
✅ Meets bronze → silver → gold sequential logic
✅ Only includes stories directly connected to workflows